Execution Plan: Seeded Trusted Source URLs

Seeded trusted source URL operating pack

Purpose. Implement a controlled V1 ingestion model in which every candidate URL originates from a registered trusted source. This replaces the current hardcoded discovery stub with a registry-driven workflow that is safe, measurable, and ready for scoring.

Definition of done for V1

• A TrustedSource registry exists in the database and can be seeded with approved sources.

• runDiscovery() loads active sources, creates candidates, prevents obvious duplicates, and queues fetch jobs.

• Fetch stores real response metadata and raw payloads for reprocessing.

• Extraction prioritises JSON-LD, then source-type parsing, then generic fallback.

• Scoring incorporates source trust and extraction completeness.

# 1. Scope and operating principles

Every candidate must come from a registered trusted source.

Start with seeded source URLs, not open-ended crawling.

Optimise first for traceability, source health, and clean scoring signals.

Keep per-source rules in configuration, not inside generic discovery logic.

# 2. Deliverables

| Deliverable | Owner | Output |
| --- | --- | --- |
| TrustedSource schema | Engineering | Prisma model plus migration |
| Initial registry seed | Ops / Content | 20–50 approved source records |
| Discovery rewrite | Engineering | Registry-driven candidate creation and queueing |
| Fetch metadata upgrade | Engineering | Status code, content type, resolved URL, hash, timestamp |
| Source-aware extraction order | Engineering | JSON-LD → source parser → fallback |
| Source health reporting | Engineering / Ops | Success, extraction, export, and failure metrics |

# 3. Proposed TrustedSource schema

| Field | Type | Why it exists |
| --- | --- | --- |
| name | string | Human-readable source label |
| domain | string | Primary domain for allowlisting and scoring |
| seedUrl | string | Approved page or feed to ingest |
| sourceType | enum | Controls parsing strategy and workflow |
| trustTier | enum | High / medium / low trust weighting |
| status | enum | ACTIVE, PAUSED, or ARCHIVED |
| allowedPathPatterns | json[] | Limits child discovery to approved paths |
| blockedPathPatterns | json[] | Suppresses noisy or unsafe areas |
| extractorType | enum | generic, listing_page, event_page, feed |
| crawlDepth | int | Caps expansion depth for later phases |
| maxUrlsPerRun | int | Protects the queue from runaway growth |
| lastSuccessAt / failureCount | datetime / int | Supports source health and throttling |

# 4. MiningCandidate additions

| Field | Use |
| --- | --- |
| sourceId, sourceDomain | Trace each candidate back to its source record |
| discoveredFromUrl, discoveryMethod | Distinguish seeded registry from later child-link discovery |
| canonicalUrl, fetchStatusCode, fetchContentType | Debug fetch quality and support deduplication |
| rawHash, parserType, retryCount, lastError | Support retry control, parsing insight, and triage |
| entityType, region | Improve scoring and export routing |

# 5. Delivery sequence

| Sprint | Task |
| --- | --- |
| Sprint 1 | Create TrustedSource model, migration, seed script, and registry records. |
| Sprint 1 | Rewrite discovery to load active sources and create one candidate per seed URL. |
| Sprint 2 | Replace mock fetch with real HTTP retrieval and payload metadata capture. |
| Sprint 2 | Implement extraction order: JSON-LD, source parser, generic fallback. |
| Sprint 3 | Add discovery-time duplicate suppression and source health metrics. |
| Sprint 4 | Tune scoring with trust tier, extraction completeness, and historical source performance. |

# 6. Source seed acceptance rules

Publicly accessible without login requirements for the normal path.

Stable page structure or structured data likely to be present.

Relevant to the art / exhibition / event use case.

Reasonable update cadence and acceptable duplication risk.

No obvious anti-bot, legal, or operational blocker for approved fetching.

# 7. First-source shortlist template

| Column | Example value |
| --- | --- |
| Source name | Example Gallery |
| Domain | examplegallery.org |
| Seed URL | https://examplegallery.org/exhibitions |
| Source type | gallery_programme_page |
| Region | London |
| Trust tier | high |
| Extractor type | listing_page |
| Notes | Likely JSON-LD, recurring exhibition updates |

# 8. Risks and controls

| Risk | Control |
| --- | --- |
| Duplicate queue growth | Suppress same source URL within a freshness window unless the prior attempt failed |
| Weak extraction quality | Prefer structured data and source-type parsers before fallback extraction |
| Source drift | Track success and extraction rates per source; pause noisy sources quickly |
| Unsafe expansion | Keep V1 to seed URLs only; introduce child-link discovery behind allowlist rules |
| Poor scoring signal quality | Carry source metadata through every stage and add trust-derived scoring signals |

# 9. Immediate next actions

Approve the initial source schema and field names.

Assemble the first 20–50 trusted source URLs.

Implement the Prisma migration and seed script.

Rewrite runDiscovery() to use registry records.

Switch fetch from mock payloads to live approved retrieval.